## Slide 1: Robotics Project
By: Anjali , Jarek , James

## Slide 2: Roles
Endurance
Anjali: Manager
SDD, GitHub, robot video, robot testing
James: Planning
algorithm, flowchart, robot testing
Jarek: Lead Programmer
block code, Gantt chart, robot testing
Accuracy
Anjali: Lead Programmer
SDD, block code, robot video, robot testing
James: Planning
algorithm, flowchart, robot testing
Jarek: Manager
GitHub, Gantt chart, robot testing
Agility
Anjali: Manager
SDD, robot video, robot testing
James: Planning
algorithm, flowchart, robot testing
Jarek: Lead Programmer
block code, GitHub, Gantt chart, robot testing
Workflow
Had one person do most of block code each time
All participated in testing and suggesting edits in block code
Helped each other with roles in general but had a main person responsible for each role

## Slide 3: Challenges
Time
  Individual time constraints
  HH208 not always open
    sometimes crowded while open
Accuracy
  Getting robot correctly oriented before testing
    Problems with this = more time spent redoing tests
  Determining angles and movement duration
    Getting robot to stay on / at least close to blue lines
    (especially with Accuracy sprint)

## Slide 4: What we learned about software engineering
Takes lots of collaboration to get work done in time
  Work done more quickly when all of us could meet up / communicate in real time
Communication is important
  Texting about meet up times, asking questions (each other and professor), sending each other material for GitHub and SDD
Have to sometimes accept imperfect results
  Could not always stay exactly on lines
  Sometimes imperfect results still got the job done

## Slide 5: What we would have done differently
Could have made more time for testing
  One or two members could have met up while not all available
    (we started doing this more towards the end)
Develop strategy for keeping track of orientation
  Possibly could have used protractor to make sure robot's light matches up with certain degree while fixing orientation
  Would reduce excessive testing due to orientation errors
Write down test cases directly after tests
  Usually wrote them after all the tests for that day, relying on memory
Figure out app completely before using
  Had various mishaps with both iPhone and Windows applications that occasionally made progress difficult

## Slide 6: Agility Sprint Block Code

## Slide 7: Agility Sprint Video